DATA WITH CYNTHIA

Portfolio Website

Product Requirements Document (PRD)

| Item | Detail |
| --- | --- |
| Product | Three-page professional portfolio website with a browser-based editing dashboard |
| Owner | Cynthia Chidalu Oguadimma |
| Version | 1.1 |
| Date | 28 October 2026 |
| Status | Design and build complete. Content upload and launch in progress. |
| Hosting | GitHub Pages (free), edited through Pages CMS |

Contents

1. Overview

2. Problem Statement

3. Goals and Success Metrics

4. Target Users

5. Scope

6. Information Architecture

7. Functional Requirements

8. Content Requirements

9. Design Requirements

10. Non-Functional Requirements

11. Technical Architecture

12. User Stories

13. Release Plan

14. Launch Acceptance Criteria

15. Risks and Mitigations

16. Open Questions and Dependencies

17. Document History

# 1. Overview

This document defines the requirements for Cynthia Oguadimma's professional portfolio website. The site presents her as an early-career Data Analyst, Business Intelligence Analyst and Automation & Workflow Specialist to recruiters and hiring managers at international, remote-first companies and outsourcing firms.

The site has three pages: a general Home page and two specialist pages, one for Data Analytics & BI and one for AI & Automation. Each specialist page works as a stand-alone landing page, so Cynthia can send the page that matches each job application. All content is stored in simple data files and edited through Pages CMS, a browser dashboard that saves changes to GitHub, so updates never require editing code.

Product principle The site should feel like a well-built report: clear hierarchy, labelled numbers and verifiable proof. Every claim must be specific, true and traceable to Cynthia's real experience.

# 2. Problem Statement

Cynthia is running an international remote job campaign targeting data, BI and automation roles. Her existing portfolio and CV do not do the following:

- Separate her two specialisms, so analyst roles and automation roles each see the most relevant proof first.

- Show measurable outcomes immediately. Recruiters spend under two minutes on a portfolio and often decide in the first few seconds.

- Signal readiness for remote work across time zones.

- Put a face to the name. Remote employers hiring across borders trust a real, professional photo.

- Let her add projects and update details quickly without technical help.

Without these, strong experience (for example, data accuracy improved from 76% to 97%) is easy to miss, and every update depends on editing code.

# 3. Goals and Success Metrics

## 3.1 Goals

- Pass the six-second test: role, location, time zone, remote availability and a CV button visible on a phone without scrolling.

- Present each specialism with its own page, metrics, projects and CV.

- Make every project verifiable through case studies, screenshots, live dashboards or code.

- Let Cynthia update everything from a browser in minutes.

- Meet international standards for speed, accessibility and search visibility.

## 3.2 Success metrics

Baselines for the visitor metrics are set during the first four weeks after launch, then reviewed monthly.

| Metric | How it is measured | Target |
| --- | --- | --- |
| Lighthouse scores (mobile) | Chrome Lighthouse on all three pages | Performance 90+, Accessibility, Best Practices and SEO 95+ |
| Six-second test | Manual check on a 360 px phone screen | Pass on all three pages |
| Portfolio visits from applications | GoatCounter with ?ref= links in applications | Baseline in first 4 weeks, then grow monthly |
| CV downloads | GoatCounter event | Baseline in first 4 weeks |
| Case study opens | GoatCounter event | Baseline in first 4 weeks |
| Interviews that mention the portfolio | Cynthia's application tracker | Tracked per application |
| Time to publish a new project | From opening the editor to live | Under 15 minutes |

# 4. Target Users

| User | What they need | Where they land |
| --- | --- | --- |
| Recruiter or talent screener | Role, location, availability and CV within seconds, usually on a phone | Home or a specialist page from LinkedIn or an application |
| Hiring manager (data or BI) | Proof of data cleaning, modelling and dashboards; real figures | Data & BI page |
| Hiring manager (automation) | Working workflows, error handling, honest use of AI | AI & Automation page |
| Outsourcing firm recruiter | Remote readiness: communication, time-zone overlap, reliability, documentation | Home page, How I Work section |
| Cynthia (site owner and editor) | Add projects, screenshots, CVs and links without code | Pages CMS editor and the /admin/ shortcut |

# 5. Scope

## 5.1 In scope

- Three public pages: Home, Data Analytics & BI, AI & Automation.

- Project cards with filters and full case study views.

- Experience timeline, skills, certifications, writing and recommendations sections.

- CV downloads (general and one per specialism), contact form and email contact.

- Browser-based editing through Pages CMS, with a private /admin/ shortcut page.

- Automatic deployment to GitHub Pages with a content check on every change.

- Search engine and social sharing setup, privacy-friendly analytics.

## 5.2 Out of scope

- Blog or article system (writing links point to LinkedIn instead).

- Light and dark theme switch, chatbot, visitor counters.

- Any data, screenshot or dashboard from Koins Microfinance Bank or other employers.

- Paid services or a backend server.

# 6. Information Architecture

| Page | Address | Sections in order |
| --- | --- | --- |
| Home (General) | / | Hero with 3 headline figures and pipeline drawing; Two specialisms; About; How I work; Featured work; Experience; Certifications; Writing; Recommendations; CV and Contact |
| Data Analytics & BI | /data-bi/ | Hero with star schema drawing and 3 figures; What I do; Skills and tools; Projects with filters; Relevant experience; Relevant certifications; Contact strip |
| AI & Automation | /automation/ | Hero with pipeline drawing and 3 figures; How I build automations; Where AI fits; Workflow showcase; Skills and tools; Projects with filters; Relevant experience; Relevant certifications; Contact strip |
| Editor shortcut | /admin/ | Private page (not indexed) with a button to Pages CMS and editing steps |
| Not found | 404 | Branded page linking to the three main pages |

Navigation on every page: Data with Cynthia wordmark (Home), Data & BI, AI & Automation, Experience, Contact, and a Download CV button that stays visible on mobile. Specialist pages also have a sticky in-page menu.

# 7. Functional Requirements

Priority: Must (required for launch), Should (expected soon after launch), Could (nice to have). Status shows where each item stands today.

## 7.1 Global

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| G-01 | Shared header, footer and navigation on all pages, rendered from content files | Must | Built |
| G-02 | CV button always visible, including on mobile, and matched to the page (general, Data & BI or Automation CV) | Must | Built |
| G-03 | When no CV is uploaded, CV buttons read "Request my CV" and open an email | Must | Built |
| G-04 | Empty fields and sections are hidden; no "N/A", "Coming soon" or blank boxes | Must | Built |
| G-05 | Section numbering never skips when a section is hidden | Should | Built |
| G-06 | Back-to-top button and skip-to-content link | Should | Built |
| G-07 | Professional headshot in the hero of all three pages, with a thin gold ring (beside the text on desktop, above it on mobile) | Must | Built; photo needed |

## 7.2 Home page

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| H-01 | Hero: full name, title line, tagline, location, time zone, availability and two buttons to the specialist pages | Must | Built |
| H-02 | Three headline figures in dashboard style, counting up once on load | Must | Built |
| H-03 | Line drawing of the real 8-step recruitment pipeline in the hero | Should | Built |
| H-04 | Two specialism cards with proof points, tools and links | Must | Built |
| H-05 | About text with the Data to Business Impact flow | Must | Built |
| H-06 | How I work: async communication, documentation, time-zone overlap, accuracy | Must | Built |
| H-07 | Featured work: projects marked "Feature on Home page" | Must | Built |
| H-08 | Full experience timeline with employment type badges and confidentiality note | Must | Built; types pending |
| H-09 | Certifications: completed first, then "Currently learning" | Must | Built |
| H-10 | Writing list and recommendations, each hidden until content exists | Should | Built; content pending |

## 7.3 Data Analytics & BI page

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| D-01 | Hero with track title, tagline, Data & BI figures and Data & BI CV button | Must | Built |
| D-02 | What I do: four capability cards | Must | Built |
| D-03 | Skills limited to data and BI groups | Must | Built |
| D-04 | Projects tagged Data & BI, with filters: Dashboards, SQL & Data Cleaning, Reporting | Must | Built |
| D-05 | Relevant experience: only achievements tagged Data & BI | Must | Built |
| D-06 | Works as a stand-alone landing page for applications | Must | Built |

## 7.4 AI & Automation page

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| A-01 | Hero with automation figures, pipeline drawing and Automation CV button | Must | Built |
| A-02 | Six-step build method strip | Must | Built |
| A-03 | "Where AI fits" section, shown only for projects with a confirmed AI step | Must | Built; hidden until confirmed |
| A-04 | Workflow showcase: diagrams built from each project's steps, flagship first | Must | Built |
| A-05 | Projects with filters: n8n, Make, AI-assisted (filters with no projects are hidden) | Must | Built |
| A-06 | Page title editable (e.g. change to "Automation & Workflows" if no AI step is shown) | Should | Built |

## 7.5 Projects and case studies

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| P-01 | Project cards show track, flagship badge, context badge, summary and tools | Must | Built |
| P-02 | Designed fallback visual (mini workflow or dashboard outline) until a screenshot is uploaded | Must | Built |
| P-03 | Case study view: problem, objective, approach, tools, process, workflow, AI use, before and after, results, impact, screens, links | Must | Built |
| P-04 | Each result labelled Measured or Projected | Must | Built |
| P-05 | Case studies have shareable links (#project-id) on any page | Should | Built |
| P-06 | Power BI dashboards load inside the case study only when the visitor clicks | Should | Built; links pending |
| P-07 | "Show on site" switch to prepare a project before publishing | Must | Built |
| P-08 | One project can appear on both specialist pages | Should | Built |

## 7.6 Contact and CV

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| C-01 | CV strip with Download CV and LinkedIn buttons | Must | Built |
| C-02 | Contact details with a copy-email button | Must | Built |
| C-03 | Formspree contact form with validation, spam protection and clear success and error messages | Should | Built; endpoint pending |
| C-04 | If no form is connected, an "Email me directly" button shows instead | Must | Built |

## 7.7 Editing dashboard (Pages CMS)

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| M-01 | Forms for every content file: site settings, three pages, projects, experience, education, skills, certifications, writing, recommendations | Must | Built and validated |
| M-02 | Upload screenshots, headshot and CV PDFs from the editor | Must | Built |
| M-03 | Every field has plain-language help text, including the no-em-dash rule | Should | Built |
| M-04 | Lists can be reordered; order in the editor is order on the site | Must | Built |
| M-05 | Saving publishes automatically within two to three minutes | Must | Built |
| M-06 | Private /admin/ shortcut page, excluded from search engines | Should | Built |

# 8. Content Requirements

## 8.1 Integrity rules

- Only real employers, dates, projects, tools, certifications and figures. Nothing invented, rounded up or improved.

- Every project shows its context: Professional, Personal project, Training programme or Data challenge.

- Projected figures are always labelled "Projected".

- Every employment entry shows its type (Full-time, Contract, Part-time, Freelance), so overlapping dates read clearly.

- No employer data, screenshots or dashboards. Public or synthetic datasets only.

- No em dashes in any site text. The deploy check blocks them.

- Recommendations only if real and used with permission.

## 8.2 Content inventory

| Content | Current state |
| --- | --- |
| Projects | 10 defined: 8 published (4 Data & BI, 4 Automation, one shown on both), 2 hidden pending confirmation |
| Experience | 5 roles defined: 4 published, Binxiang hidden pending confirmation |
| Skills | 5 groups, tagged by page |
| Certifications | 5 completed, 3 in progress |
| Headline figures | 3 per page, all from confirmed CV achievements |
| Headshot | Required for launch; not yet supplied |
| Screenshots | None yet; designed fallbacks in place |
| CV files | None yet; current CV to be uploaded (the stored May 2026 version is out of date) |
| Writing and recommendations | Empty; sections hidden |

# 9. Design Requirements

| Element | Requirement |
| --- | --- |
| Concept | "The well-built report": clear hierarchy, labelled numbers, consistent grid, calm colour |
| Colour | Navy for heroes, showcase and footer; warm off-white for reading sections; gold for figures and main buttons; teal for Data & BI; royal blue for Automation. Matches the CV. |
| Type | IBM Plex Sans for text; IBM Plex Mono for figures, dates and tool tags |
| Brand | "Data with Cynthia" wordmark and DC monogram in navigation, footer and favicon |
| Motion | Subtle and one-time only: section fade-in, pipeline drawing, figure count-up. Switched off for visitors who reduce motion. |
| Avoid | Stock photos, skill percentage bars, logo walls, typewriter effects, emojis, words like "passionate" or "aspiring" |
| Layout | Works from 360 px phones to wide desktops with no sideways scrolling |

# 10. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Performance | Lighthouse Performance 90+ on mobile; under 500 KB per page before screenshots; images lazy-loaded; dashboards load on click |
| Accessibility | WCAG AA contrast; full keyboard use; visible focus; skip link; screen reader labels; reduced-motion support |
| SEO and sharing | Unique title and description per page; Open Graph images per page; canonical links; sitemap; robots.txt; Person structured data |
| Reliability | Content check runs before every deploy; a broken edit never replaces the live site |
| Privacy | No cookies; GoatCounter analytics without personal data; no employer information |
| Security | Static site, no server or database; editor access through GitHub sign-in only |
| Maintainability | All content in data files; colours and fonts in one tokens file; README for setup and editing |
| Portability | Works on github.io, a repository sub-path or a custom domain without code changes |

# 11. Technical Architecture

| Layer | Choice |
| --- | --- |
| Front end | Plain HTML, CSS and JavaScript modules; no framework or build tools |
| Content | 11 JSON files in content/, loaded by the browser |
| Editor | Pages CMS (app.pagescms.org), configured by .pages.yml |
| Hosting | GitHub Pages |
| Deployment | GitHub Actions on every save: check content, insert live address, write sitemap and robots.txt, publish |
| Contact form | Formspree (free plan) |
| Analytics | GoatCounter (optional, free) |
| Domain | github.io address at launch; custom domain such as datawithcynthia.com optional |

# 12. User Stories

- As a recruiter on my phone, I want to see Cynthia's role, time zone and availability immediately, so I can decide whether to keep reading.

- As a BI hiring manager, I want to open a live dashboard from a case study, so I can judge her work directly.

- As an automation hiring manager, I want to see each workflow's steps, error handling and where AI is used, so I can tell real skill from buzzwords.

- As an outsourcing recruiter, I want to know how she communicates and which time zones she covers, so I can place her with the right client.

- As Cynthia, I want to add a new project with screenshots from my browser in under 15 minutes, so my portfolio stays current during my job campaign.

- As Cynthia, I want to send a different page with each application, so every hiring manager sees the most relevant proof first.

# 13. Release Plan

| Phase | Work | Status |
| --- | --- | --- |
| 1. Design and build | Three pages, editor configuration, deploy pipeline, social images, README | Complete |
| 2. Setup | Create GitHub repository, upload files, switch on Pages, connect Pages CMS | Next |
| 3. Content | Upload current CV and headshot; resolve open questions; add screenshots and links to flagship projects | In progress |
| 4. Launch | Run the acceptance checklist; replace the old portfolio link on LinkedIn and the CV | Pending |
| 5. Improve | Connect Formspree and GoatCounter; add writing links and recommendations; consider a custom domain; review metrics monthly | Pending |

# 14. Launch Acceptance Criteria

- All three pages pass the six-second test on a 360 px phone.

- Lighthouse targets met on all three pages.

- Current CV uploaded, and every fact on the site matches it.

- Professional headshot uploaded and showing on all three pages.

- Both flagship projects (Pharmacy dashboard, Recruitment automation) have screenshots and at least one link.

- No placeholder text, open questions or em dashes visible anywhere.

- Every link and button tested on phone and laptop.

- Editing test passed: change a field in Pages CMS and see it live within three minutes.

- LinkedIn link preview checked with LinkedIn Post Inspector.

# 15. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Projects launch without screenshots or live links | Proof feels thin to hiring managers | Prioritise the two flagship projects; designed fallbacks keep the site looking finished |
| "AI" in the page title without visible AI work | Credibility questioned in interviews | "Where AI fits" shows only confirmed AI steps; title can be renamed in the editor |
| Overlapping employment dates | Screeners may suspect padding | Employment type badge on every role |
| CV and site out of sync | Recruiters notice mismatched figures | Single source of facts; checklist item before launch and after each CV update |
| Employer data exposed in screenshots | Confidentiality breach | Rule in editor help text; public or synthetic data only |
| A content edit breaks the site | Site down during applications | Automatic content check; live site keeps the last good version |
| Two portfolios online at once | Confusing for recruiters | Retire or redirect datascienceportfol.io at launch |

# 16. Open Questions and Dependencies

These items are hidden or left blank on the site until Cynthia confirms them.

| # | Item | Needed from Cynthia |
| --- | --- | --- |
| 1 | Pharmacy dashboard | Public Power BI link, LinkedIn post link, key findings, other tools used |
| 2 | Sales Performance Analysis | Personal project or professional work |
| 3 | Layoffs pipeline | GitHub link for the SQL scripts |
| 4 | Recruitment automation | Tools beyond n8n, Google Forms and Gmail; whether an AI model is used and for what |
| 5 | WhatsApp customer journey workflow | Context, steps, WhatsApp provider, bugs fixed |
| 6 | Daily sales reporting and error-handling rebuild | Make or n8n; training or personal |
| 7 | Bank statement workflow | Safe to show publicly; personal or work |
| 8 | Binxiang Project (Javiscam) role | Include or leave out |
| 9 | Employment types | Koins, Binxiang and Eleganza |
| 10 | Remote setup | Backup power and internet: yes or no |
| 11 | Writing and recommendations | LinkedIn post links; any real recommendations |
| 12 | Files | Current CV (general, and optional Data & BI and Automation versions); professional headshot (required) |

# 17. Document History

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 28 Oct 2026 | First PRD, written after the design and build phase |
| 1.1 | 28 Oct 2026 | Professional headshot made a launch requirement and shown on all three pages |